FASTag Redesign India

Decision Memo + Stakeholder Alignment

One-page decision package for approving a FASTag redesign pilot in India.

Prepared for Sai Kiran Biswal | Generated 19 Jun 2026

# 1. BLUF recommendation

Approve a 90-day pilot for a FASTag Trust Layer: Toll Health, explainable transactions, annual pass visibility, dispute tracker, fleet dashboard, and operator exception queue. The pilot should run on one high-volume corridor with one issuer/acquirer integration and a clear toll event schema.

| Ask | Decision needed |
| --- | --- |
| Product approval | Approve MVP scope and non-goals. |
| Pilot approval | Choose pilot corridor and partner issuer/operator. |
| Data approval | Authorize event schema and read-only status/evidence integration. |
| Governance approval | Confirm no AI-only decisions for penalty, blacklist, refund rejection, or fraud marking. |

# 2. Why now

| Reason | Evidence / logic |
| --- | --- |
| FASTag is national-scale infrastructure | IHMCL ETC reports show high-volume FASTag transactions and collections across NH, MoRTH, and State toll plazas. |
| User trust layer is under-designed | Current user experience is fragmented across issuer bank, toll plaza, KYC, annual pass, and complaint channels. |
| Annual pass creates a new UX layer | Users need pass eligibility, trips left, validity, and clear indication when pass vs wallet was used. |
| GNSS transition is not immediate nationwide replacement | Current policy signals indicate FASTag should be improved while preparing for hybrid tolling. |

# 3. Options considered

| Option | Pros | Cons | Recommendation |
| --- | --- | --- | --- |
| Do nothing | No build cost, no integration complexity | Continues trust gaps and complaint load | Reject |
| Build another recharge app | Easy to launch, low infra dependency | Does not solve root problem of explainability and disputes | Reject |
| Build full GNSS replacement | Future-looking | Too high-risk and not aligned to immediate user pain | Reject for MVP |
| Build FASTag Trust Layer | Directly fixes status, event, dispute, annual pass, and fleet pain | Needs data coordination and governance | Approve |

# 4. Stakeholder map

| Stakeholder | What they care about | Likely objection | Pre-wire message |
| --- | --- | --- | --- |
| NHAI / IHMCL | Seamless tolling, lower complaints, policy compliance | Complex coordination | Pilot is controlled, event-ledger first, no pricing changes. |
| Issuer banks | Recharge volume, KYC, support load | Loss of customer ownership | Layer reduces complaints and keeps payments with issuer rails. |
| NPCI / NETC | Interoperability, disputes, rule compliance | Dispute misuse | Use reason codes, evidence packs, audit trail. |
| Toll operators | Lane speed, exception resolution, revenue | Operational disruption | Exception queue reduces manual chaos. |
| Fleet owners | Downtime, leakage, cost control | Yet another dashboard | Bulk actions and alerts create direct ROI. |
| Vehicle owners | Predictability, refunds, convenience | Trust in status accuracy | Show source evidence and actionable fix. |

# 5. Kill criteria

| Risk | Kill criterion |
| --- | --- |
| No reliable status signal | If pilot cannot explain >80% of blocked/warning cases with source reason, stop or re-scope. |
| Dispute rails too opaque | If users cannot track dispute stage and owner, do not scale complaint module. |
| Operator adoption weak | If exception queue adds manual burden rather than reducing it, redesign before expansion. |
| False positives from AI | If AI dispute/duplicate flags are materially wrong, keep AI in suggest-only mode. |

# 6. 30/60/90 plan

| Time | Outcome | Key activities |
| --- | --- | --- |
| 0-30 days | Discovery and schema lock | Interview commuters, fleets, toll operators; map dispute status; define event schema; design prototype. |
| 31-60 days | Pilot build | Build health dashboard, transaction timeline, dispute tracker, annual pass card, fleet view, operator exception queue. |
| 61-90 days | Pilot measurement | Run with pilot corridor; measure self-serve resolution, wrong deduction TAT, blocked incidents, exception load. |

# 7. Source log

IHMCL ETC Transaction Reports: https://ihmcl.co.in/etc-transaction-reports/

IHMCL FASTag User Information: https://ihmcl.co.in/fastag-user/

NHAI One Vehicle One FASTag press release: https://nhai.gov.in/nhai/sites/default/files/2024-01/Press_Release-One_Vehical_One_FASTag_0.pdf

PIB clarification on satellite-based tolling: https://www.pib.gov.in/PressReleasePage.aspx?PRID=2122632

Rajmarg Yatra Annual Pass: https://rajmargyatra.nhai.gov.in/annual-pass

Rajmarg Yatra Annual Pass Terms: https://rajmargyatra.nhai.gov.in/annual-pass/terms-and-conditions

NPCI NETC Circulars: https://www.npci.org.in/circulars/netc

NPCI NETC FASTag Status: https://www.npci.org.in/netcfastag-status